# RustDesk Management Platform

# Project Overview

This project will develop a custom management layer for RustDesk, TTG's self-hosted remote desktop solution. The platform will integrate with TTG's existing Keycloak authentication infrastructure to provide centralized user authentication via Google Workspace and enable administrators to manage device access assignments. The solution will replicate key functionality from RustDesk Pro while being tailored to TTG's specific authentication and access control requirements.

# Project Objectives

- Build an API server compatible with the RustDesk client for authentication and address book synchronization

- Integrate with TTG's Keycloak instance for centralized authentication via Google Workspace

- Develop an admin panel for managing device-to-user access assignments

- Implement address book synchronization that returns only devices assigned to authenticated users

# Scope of Work

## Phase 1: Research & Architecture

- Analyze RustDesk client API endpoints for login and address book synchronization

- Review existing community implementations (rustdesk-api-server project)

- Document required API surface for RustDesk client compatibility

- Design system architecture and database schema for device assignments

- Define Keycloak integration approach and OAuth flow

## Phase 2: API Server Development

- Implement API endpoints that mimic RustDesk's expected format for client compatibility

- Integrate Keycloak OIDC authentication flow

- Enforce Google Workspace domain restriction for user authentication

- Build database layer for storing device-to-user assignments

- Implement address book sync endpoint that filters devices based on user assignments

## Phase 3: Admin Panel Development

- Build React.js admin dashboard with Keycloak authentication

- Create device management interface displaying registered RustDesk devices

- Implement user directory integration via Keycloak user API

- Build device assignment interface for granting user access to specific devices

- Add audit logging for device access changes

## Phase 4: Integration & Testing

- Configure and test integration with self-hosted RustDesk server (hbbs/hbbr)

- End-to-end testing of authentication flow with unmodified RustDesk client

- Verify address book synchronization with assigned devices

- Documentation and deployment guide creation

# Tech Stack

- Frontend: React.js (Admin Panel)

- Backend: Express.js (API Server)

- Database: PostgreSQL

- Authentication: Keycloak (OIDC) with Google Workspace as identity provider

- Remote Desktop Infrastructure: RustDesk hbbs/hbbr (free self-hosted)

# Deliverables

- API server compatible with RustDesk client authentication and address book endpoints

- Admin panel for device-to-user access management

- Database schema and migrations for device assignment storage

- Technical documentation including API specifications and deployment guide

- Final presentation demonstrating end-to-end functionality

# Success Criteria

- Users can authenticate via the unmodified RustDesk client using their Google Workspace credentials through Keycloak

- Administrators can assign device access to specific users through the admin panel

- Users' address books automatically populate with only their assigned devices upon login

- Only users from the configured Google Workspace domain can authenticate

- System integrates with existing RustDesk hbbs/hbbr infrastructure without modification