# TTG Secure Messaging Application – Phase 2

# Project Overview

The Phase 1 team has delivered a functional web application that serves as the foundation for this project. Phase 2 will begin with a comprehensive evaluation of the existing TTG Talk web application to identify components, patterns, and infrastructure that can be leveraged for desktop and mobile client development.

Messages will be transmitted securely between devices and the server, where they are processed and stored. This architecture enables future integration with TTG's internal LLM systems for organizational knowledge management, training needs identification, and compliance auditing. The server acts as a secure processing hub, receiving encrypted transmissions from devices, performing authorized internal operations, and securely delivering messages to recipients.

The application will integrate with TTG's Keycloak authentication (Google OAuth) to ensure only organization members can access the platform. This project will deliver both a desktop application and a mobile application that communicate through a shared backend.

# Project Objectives

- Analyze the existing TTG Talk web application to identify reusable components, services, and patterns

- Research existing open-source solutions and libraries that can be leveraged to accelerate development

- Build a cross-platform desktop messaging application using Electron with React (TypeScript), maximizing code reuse from the web application

- Build a cross-platform mobile messaging application using React Native (TypeScript)

- Implement TLS encryption for secure client-server communications

- Design server-side message storage architecture with internal processing capabilities

- Create secure API access point for future LLM integration and organizational analytics

- Integrate with TTG's Keycloak authentication (Google OAuth)

# Scope of Work

## Phase 1: TTG Talk Analysis & Research

### Existing Application Evaluation

- Review TTG Talk web application codebase structure and architecture

- Document existing React components and assess portability to Electron/React Native

- Analyze current authentication implementation and Keycloak integration

- Evaluate existing API layer and backend services

- Identify shared business logic that can be extracted into common libraries

- Assess current database schema and message storage patterns

- Review existing WebSocket implementation for real-time messaging

- Document gaps between current web functionality and Phase 2 requirements

### External Research & Exploration

- Evaluate existing open-source messaging solutions that could supplement TTG Talk

- Assess available libraries and frameworks for encryption, real-time messaging, and authentication

- Research secure server-side message processing architectures used in enterprise messaging platforms

- Define access control requirements for internal LLM audit capabilities

### Recommendations & Architecture

- Recommend code reuse strategy based on TTG Talk evaluation

- Define approach for shared component library between web, desktop, and mobile

- Propose build vs. leverage approach for features not present in current application

- Define system architecture incorporating existing infrastructure

- Deliverable: TTG Talk analysis analysis, research findings, and recommended approach presentation

- Gate: TTG approval required before proceeding to Phase 2

## Phase 2: Server Development

- Extend existing Express.js backend for enhanced message routing and storage

- Build upon current user registration and session management

- Develop message queuing for offline delivery

- Create secure internal API for LLM message access (read-only, audited)

- Enhance Keycloak authentication integration as needed

- Extend PostgreSQL database for message persistence with encryption at rest

- Implement comprehensive audit logging for all message access

## Phase 3: Client Development

### Desktop Application

- Build Electron desktop application with React (TypeScript)

- Port applicable components from TTG Talk web application

- Implement TLS certificate pinning for secure server communications

- Adapt conversation and messaging UI for desktop experience

- Implement message history sync from server

### Mobile Application

- Build React Native mobile application (iOS and Android)

- Adapt shared business logic from web/desktop implementations

- Implement TLS certificate pinning for secure server communications

- Develop mobile-optimized conversation and messaging UI

- Implement message history sync from server

## Phase 4: Integration & Testing

- Transport encryption verification

- Cross-platform testing (desktop and mobile)

- Security audit of authentication and message handling

- LLM access point security review

- Documentation and deployment guide

# Technical Stack

- Existing Foundation: TTG Talk web application (React, TypeScript)

- Desktop Client: Electron with React (TypeScript)

- Mobile Client: React Native (TypeScript)

- Backend: Express.js (existing + extensions)

- Database: PostgreSQL with encryption at rest

- Transport Security: TLS 1.3 with certificate pinning

- Authentication: Keycloak (OIDC) with Google OAuth

- Real-time Communication: WebSockets (WSS)

- Internal Access: Secured REST API for LLM integration

# Deliverables

- TTG Talk web application analysis report with code reuse recommendations

- Research report with recommendations on external solutions to leverage

- Recommendation presentation for TTG approval

- Shared component/service library documentation

- Cross-platform desktop application (Windows, macOS, Linux)

- Cross-platform mobile application (iOS, Android)

- Extended Express.js backend with message storage and internal processing API

- Technical documentation covering security implementation and access controls

- LLM integration specification and API documentation

- Final presentation demonstrating secure messaging functionality

# Success Criteria

- Clear documentation of TTG Talk components reused in desktop/mobile applications

- All messages are transmitted over TLS-encrypted connections

- Users can send and receive messages in real-time across desktop and mobile

- Message history syncs across devices via server-side storage

- Messages are encrypted at rest in the database

- Internal LLM access point is functional, secured, and fully audited

- Only users authenticated through TTG's Google Workspace can access the application

- Architecture documentation clearly defines the security model for compliance purposes